Results report 2013

capacity development of water management & services in ninh thuan province

Awareness Raising Campaign in Launching of a community sanitation activity by the local Community Representative Committee

Acronyms	4

1	Intervention at a glance (max. 2 pages)	5

1.1	Project form	5

1.2	Project performance	5

1.3	Budget execution	6

1.4	Summary	6

2	Analysis of the intervention	7

2.1	Context	7

2.1.1	General context	7

2.1.2	Institutional context	7

2.1.3	Management context: execution modalities	7

2.1.4	Harmo-context	7

2.2	Outcome	8

2.2.1	Analysis of progress made	8

2.2.2	Risk management	10

2.2.3	Potential Impact	11

2.2.4	Quality criteria	11

2.3	Output 1	14

2.3.1	Analysis of progress made	14

2.3.2	Budget execution	15

2.3.3	Quality criteria	15

2.4	Output 2	16

2.4.1	Analysis of progress made	16

2.4.2	Budget execution	17

2.4.3	Quality criteria	17

2.5	Output 3	18

2.5.1	Analysis of progress made	18

2.5.2	Budget execution	19

2.5.3	Quality criteria	19

3	Transversal Themes	20

3.1	Gender	20

3.2	Environment	20

3.3	Other	20

4	Steering and Learning	21

4.1	Action Plan	21

4.2	Lessons Learned	21

5	Annexes	22

5.1	Original Logical framework	22

5.2	Updated Logical framework	22

5.3	MoRe Results at a glance	22

5.4	“Budget versus current (y – m)” Report	22

5.5	Resources	22

5.6	Decisions taken by the JLCB and follow-up	23

# Acronyms

| APMU | Agriculture Project Management Unit under DARD |
| --- | --- |
| BTC | Belgian Technical Cooperation |
| CAIA | Community Awareness and Infrastructure Activities |
| CDWMS | Capacity Development of Water Management and Services Project |
| CMC | Community Management Committee |
| CPC | Commune People’s Committee |
| CPRGS | Comprehensive Poverty Reduction and Growth Strategy |
| CTA | Chief Technical Advisor |
| DARD | Department of Agriculture and Rural development |
| DoC | Department of Construction |
| DoF | Department of Finance |
| DPC | District People’s Committee |
| DPI | Department of Planning and Investment |
| DoHA | Department of Home Affairs |
| DoNRE | Department of Natural Resources and Environment |
| EIA | Environmental Impact Assessment |
| EM | Environmental Motivators |
| EMP | Environmental Management Plan |
| GoV | Government of Vietnam |
| HRD | Human Resources Development |
| ICP | Indicative Cooperation Program |
| IEC | Information, Education, Communication |
| IPMU | Infrastructure Project Management Unit under DoC |
| IMC | Irrigation Management Company |
| IWRM | Integrated Water Resources Management |
| MARD | Ministry of Agriculture and Rural Development |
| MCDU | Management and Capacity Development Unit |
| MPI | Ministry of Planning and Investment |
| MoC | Ministry of Construction |
| MoF | Ministry of Finance |
| MoHA | Ministry of Home Affairs |
| MoNRE | Ministry of Natural Resources and Environment |
| NEX | National Execution |
| NTA | National Technical Assistant |
| NTP | National Target Program |
| NWRS | National Water Resources Strategy |
| O&M | Operation and Maintenance |
| PPC | Provincial People’s Committee |
| PMU | Project Management Unit |
| PPMU | Provincial Project Management Unit |
| PPP | Public private partnership |
| SC | Steering Committee |
| SCS | Sanitation Credit Scheme |
| TNA | Training Needs Assessment |
| TOR | Terms of Reference |
| TPC | Town People’s Committee |
| TWU | Town Women's Union |
| WU | Women's Union |
| WWTP | Wastewater treatment plant |

# Intervention at a glance

## Project form

| Project name | “Capacity Development of Water Management & Services in Ninh Thuan province” |
| --- | --- |
| Project Code | VIE 0803711 |
| Location | Ninh Thuan province, Vietnam |
| Budget | 13,070 M EUR (10 M EUR from BE and 3,070 M from VIE) |
| Partner Institution | Provincial People’s Committee of Ninh Thuan |
| Date of implementation Agreement | 7th December 2009 |
| Duration (months) | 60 months |
| Target groups | PPC, DONRE, DOHA, DARD and local agencies |
| Impact | To improve living environment and socio-economic development in Ninh Thuan Province |
| Outcome | To improve sanitation and water management and services in Ninh Thuan Province |
| Outputs | R1: Improved coordination and planning mechanisms in water resource management at provincial level |
|  | R2: Improved public service delivery system in water resource management through stakeholders capacity development |
|  | R3: Set-up of proper river basin water management & services |
|  | R4: Improved health & living environment in Phuoc Dan |
|  | R5: Improved community awareness and infrastructure in Phuoc Dan |
|  | R6: Improved living environment in Khanh Hai |
|  | R7: Improved awareness on water use and established exchange networks with other projects |

## Project performance

Logical table of the intervention: Fill out on the basis of the data entered in 2.2.4, 2.3.3, 2.4.3 … (only provide A, B, C or D scores!).

|  | Efficiency | Effectiveness | Sustainability |
| --- | --- | --- | --- |
| Outcome | A | A | A |
| Output 1 | A | A | A |
| Output 2 | A | B | A |
| Output 3 | B | B | B |
| Output 4 | A | A | A |
| Output 5 | A | A | A |
| Output 6 | A | A | A |
| Output 7 | A | A | A |

## Budget execution

| Total Budget | Expenditure in 2013 | Balance | Total Disbursement rate |
| --- | --- | --- | --- |

## Summary

Formulate 5 key points (briefly, in one or two sentences) that a reader of this report should remember.

Provincial Office for Integrated Water Resource Management established and made great contribution to the water management related policy development in the province.

MTR carried out in 2013 indicated that the project results generally contribute to the specific objective with potential impact of capacity building activities is great and far reaching, and that Institutional sustainability is assured.

The construction of Kenh Bac Raw Water Supply system is almost completed (97%) which is ahead of schedule.

Project Steering Committee approved replacement of Phase II of Phuoc Dan drainage improvement works, comprising the wastewater treatment plan by Kenh Nam raw water supply system

The local Women's Union at the district level have successfully managed a revolving fund for householders to construct flush toilets and septic tanks.

| National execution official | BTC execution official |
| --- | --- |
| Do Khoa Danh National Director | Alain Devaux Resident Representative |

# Analysis of the intervention

## Context

### General context

The MCDU has been entrusted by the provincial government to be in charge of strengthening the coordination and support between all levels and the participating community in implementing programmes and projects in WRM area to ensure uniform, effective, sustainable development.

With the Institutional Development Strategy and Capacity Building Strategy approved by the PPC, the project has been able to implement the action plan in delivering capacity building activities to satisfy the urgent need for human resources development of local water sector.

In anticipation of the promulgation of the revised Law on Water Resources, the PPC of Ninh Thuan has approved the establishment of the Provincial Office of Integrated Water Resource Management, the first pilot water management & coordination institution in the country.

Nowithstanding the achievements recorded by the project till date, there is room for significant strengthening of the planning and management capacity of the different departments in the integrated management of water and services in the province.  All the stakeholders need exposure to alternative planning tools and techniques to tackle water management problem and  the importance of awareness raising of the citizens. It is also clear that capacity building must be seen as a pre-condition for water resources management in Ninh Thuan Province. This is very much a new role for DoNRE and the  Provincial Office of Integrated Water Resource Management (as the lead agency in the water sector) and the coordinating bodies, and relates not only to increasing the knowledge and skills of personnel, but also to strengthening available personnel and equipment so that they can carry out their duties effectively.

### Institutional context

The project VIE 0803711 is being executed by the Provincial People’s Committee of Ninh Thuan and implemented by the MCDU, which is the unit in charge of capacity development and coordination between the stakeholders in the provincial water sector. The project management unit is also responsible for managing the preparation and development of water related infrastructures under the project. The MCDU is consequently put under the direct management of the PPC, which allow the project to maximize the opportunities to enhance the coordination and collaboration with the different departments and agencies in the province.

### Management context: execution modalities

The project is implemented in National Execution Modality (NEX). This means that the project is implemented by the Provincial government including the PPC, and relevant departments. Under the NEX modality, the project applies Vietnamese regulations and laws to its management, finance, public procurement, and reports. The MCDU, as the implementing agency, is responsible for making decisions and the implementation of activities.

Being anchored at the PPC level, the project is well managed by  senior government staff who are seconded from PPC office, DoHa and DonRE. 85% of the project staff are young but very much motivated. Under the human resources development planning of DoHA, the staff of the MCDU will be the future principal public servants of the provincial government.

NEX modality in the case of the project VIE 0803711 has demonstrated to be very appropriate as it allows the project acitivities to align with the central and provincial government’s priorities, encourages enhanced ownership and sustainability of the intervention.

### Harmo-context

In 2013 the project has been able to strengthen the linkages with other international support project in water sector, especially the collaboration with the BTC project VIE 0703411. The project actively participate in the integrated water resource management work group and other policy dialogue platforms organised by the ministries and the donor community.

## Outcome

### Analysis of progress made

Limit yourself to filling out the table

| Outcome: To improve sanitation and water management and services in Ninh Thuan Province |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Active coordination mechanisms set up and used to address identified problems |  |  |  |  |  | In most cases, Institutional sustainability is assured. The Project has been implemented through existing organisations for the most part. A role has been identified for MCDU beyond the end of the project. The biggest challenge to the future viability of the newly created Office of Integrated Water Resource Management is resistance from the key institutional stakeholders, DoC, DARD, DIT. |
| Capacity Development and Training Strategy produced and used |  |  |  |  |  | Capacity building carried under this result is perhaps the most influential part of the project. Ninh Thuan province has not benefitted from many ODA assisted projects, and the opportunities for targeted capacity building have been limited. Much of the training is transformative by nature, in other words it introduces new techniques or approaches to problem solving (for example introducing IWRM) |
| Analysis of progress made towards outcome: Analyse the dynamics between the outputs achieved and the likely achievement of the Outcome (see Results Report Guide): |
| Relation between outputs and the Outcome. (How) Are outputs (still) contributing to the achievement of the outcome: | The outputs remain relevant in order to achieve the outcome. |
| Progress made towards the achievement of the outcome (on the basis of indicators): | The coordination mechanisms have bet set up on priority by the local government. The project continues to serve as a key player in assisting the provincial government in developing institutional policy with regard to water management and services. |
| Issues that arose, influencing factors (positive or negative): | Despite the good institutional and physical progress, the quality of human resources remain a challenge for the province of Ninh Thuan given the fact that Ninh Thuan is a poor province, and an absence of an incentive mechanism to attract qualified people to stay and work for the provincial government. |
| Unexpected results: | Additional activities have been introduced as a result of the budgetary re-allocation from the abandoned O Cam works. The construction of Kenh Nam raw water supply system was approved by the PSC to replace Phase II of Phuoc Dan drainage system, which includes a waste water treatment plant. |

### Risk management

Provide the evolution of risks and how they have been managed. Identified risks consist of risks emanating from the TFF and/or from the baseline study, and significant risks that have been identified during the implementation of the intervention. Risks can also be identified during the Results Monitoring.

- Describe the risk

- Score the probability that the risk might occur: High, Medium, Low

- Score the impact if the risk would occur: High Medium, Low

If a risk is attributed with a C or D score, detail the measures that have been taken/will be taken and indicate the person/actor responsible. For details on scoring: see Guide

| Risk Identification | Risk analysis | Risk Treatment | Follow-up of risks |
| --- | --- | --- | --- |
| Description of Risk | Period of identification | Risk category | Probability | Potential Impact | Total | Action(s) | Resp. | Deadline | Progress | Status |
| Prolonged or severe wet season, flooding, or cyclone impact result in construction delays possibly leading to extension of project completion date | TFF | D | L |  |  | Tender/construction planning and methodologies to take into account the meteorological and hydrological elements in order to assure most of construction of key works to take place and complete before the rain season. | MCDU | After the approval of Contract Award for Kenh Nam RWSS |  | ongoing |
| Delay in defining the management, operations and maintenance agency for wastewater and drainage infrastructure in Phuoc Dan and Khanh Hai | TFF | D | M |  |  | MCDU is playing an advisory role in assisting the provincial government to institutionalize the O&M mechanism. | MCDU |  |  |  |
| Lack of qualified staff at the Provincial and district departments | Lack of qualified staff at the Provincial and district departments | C | H |  |  | The MCDU assist the PPC and DOHA in implementing the CD and HR development strategy, developing a team of resource staff for the provincial government through the project supported CD activities | MCDU |  |  |  |
| Construction incidents | Loss of life or worker injury. Delay in construction works | D | L |  |  | MCDU to ensure contractor’s staff and workers received appropriate labour safety training prior to contract implementation. | MCDU | S |  |  |

### Potential Impact

It is too soon to measure the impact from the project. Many activities are still in progress or recently completed. It is expected that both drainage improvements and raw water supply at Kenh Bac will have a considerable impact on the local population. The potential impact of capacity building activities is great and far reaching, particularly in establishing horizontal linkages and improving coordination between institutional stakeholders.

The logical framework  is recommended to be updated in 2014.

### Quality criteria

For each of the criteria (Efficiency, Effectiveness, Sustainability and Relevance) a number of sub-criteria have been formulated. By choosing the statement that fits your intervention best, you can calculate the total score for that specific criteria (see below for calculation instructions).

| 1. RELEVANCE: The degree to which the intervention is in line with local and national policies and priorities as well as with the expectations of the beneficiaries |
| --- |
| In order to calculate the total score for this Q-criterion, proceed as follows: ‘At least one ‘A’, no ‘C’ or ‘D’ = A; Two times ‘B’ = B; At least one ‘C’, no ‘D’= C; at least one ‘D’ = D |
| 1.1 What is the present level of relevance of the project? |
|  | A | Clearly still embedded in national policies and Belgian strategy, responds to aid effectiveness commitments, highly relevant to needs of target group. |
|  | B | Still fits well in national policies and Belgian strategy (without always being explicit), reasonably compatible with aid effectiveness commitments, relevant to target group’s needs. |
|  | C | Some issues regarding consistency with national policies and Belgian strategy, aid effectiveness or relevance. |
|  | D | Contradictions with national policies and Belgian strategy, aid efficiency commitments; relevance to needs is questionable. Major adaptations needed. |
| 1.2 As presently designed, is the intervention logic still holding true? |
|  | A | Clear and well-structured intervention logic; feasible and consistent vertical logic of objectives; adequate indicators; Risks and Assumptions clearly identified and managed; exit strategy in place (if applicable). |
|  | B | Adequate intervention logic although it might need some improvements regarding hierarchy of objectives, indicators, Risk and Assumptions. |
|  | C | Problems with intervention logic may affect performance of project and capacity to monitor and evaluate progress; improvements necessary. |
|  | D | Intervention logic is faulty and requires major revision for the project to have a chance of success. |

| 2. EFFICIENCY OF IMPLEMENTATION TO DATE: Degree to which the resources of the intervention (funds, expertise, time, etc.) have been converted into results in an economical way (assessment for the whole of the intervention) |
| --- |
| In order to calculate the total score for this Q-criterion, proceed as follows: ‘At least one ‘A’, no ‘C’ or ‘D’ = A; Two times ‘B’ = B; At least one ‘C’, no ‘D’= C; at least one ‘D’ = D |
| 2.1 How well are inputs (financial, HR, goods & equipment) managed? |
|  | A | All inputs are available on time and within budget. |
|  | B | Most inputs are available in reasonable time and do not require substantial budget adjustments. However there is room for improvement. |
|  | C | Availability and usage of inputs face problems, which need to be addressed; otherwise results may be at risk. |
|  | D | Availability and management of inputs have serious deficiencies, which threaten the achievement of results. Substantial change is needed. |
| 2.2 How well are outputs managed? |
|  | A | All outputs have been and most likely will be delivered as scheduled with good quality contributing to outcomes as planned. |
|  | B | Output delivery is and will most likely be according to plan, but there is room for improvement in terms of quality, coverage and timing. |
|  | C | Some output are/will be not delivered on time or with good quality. Adjustments are necessary. |
|  | D | Quality and delivery of outputs has and most likely will have serious deficiencies. Major adjustments are needed to ensure that at least the key outputs are delivered on time. |

| 3. EFFECTIVENESS TO DATE: Degree to which the outcome (Specific Objective) is achieved as planned at the end of year N |
| --- |
| In order to calculate the total score for this Q-criterion, proceed as follows: ‘At least one ‘A’, no ‘C’ or ‘D’ = A; Two times ‘B’ = B; At least one ‘C’, no ‘D’= C; at least one ‘D’ = D |
| 3.1 As presently implemented what is the likelihood of the outcome to be achieved? |
|  | A | Full achievement of the outcome is likely in terms of quality and coverage. Negative effects (if any) have been mitigated. |
|  | B | Outcome will be achieved with minor limitations; negative effects (if any) have not caused much harm. |
|  | C | Outcome will be achieved only partially among others because of negative effects to which management was not able to fully adapt. Corrective measures have to be taken to improve ability to achieve outcome. |
|  | D | Project will not achieve its outcome unless major, fundamental measures are taken. |
| 3.2 Are activities and outputs adapted based on the achieved results in order to the outcome (Specific Objective)? |
|  | A | The project is successful in adapting its strategies / activities and outputs to changing external conditions in order to achieve the outcome. Risks and assumptions are managed in a proactive manner. |
|  | B | The project is relatively successful in adapting its strategies to changing external conditions in order to achieve its outcome. Risks management is rather passive. |
|  | C | The project has not entirely succeeded in adapting its strategies to changing external conditions in a timely or adequate manner. Risk management has been rather static. An important change in strategies is necessary in order to ensure the project can achieve its outcome. |
|  | D | The project has failed to respond to changing external conditions, risks were insufficiently managed. Major changes are needed to attain the outcome. |

| 3. POTENTIAL SUSTAINABILITY: The degree of likelihood to maintain and reproduce the benefits of an intervention in the long run (beyond the implementation period of the intervention). |
| --- |
| In order to calculate the total score for this Q-criterion, proceed as follows: At least 3 ‘A’s, no ‘C’ or ‘D’ = A ; Maximum two ‘C’s, no ‘D’ = B; At least three ‘C’s, no ‘D’ = C ; At least one ‘D’ = D |
| 3.1 Financial/economic viability? |
|  | A | Financial/economic sustainability is potentially very good: costs for services and maintenance are covered or affordable; external factors will not change that. |
|  | B | Financial/economic sustainability is likely to be good, but problems might arise namely from changing external economic factors. |
|  | C | Problems need to be addressed regarding financial sustainability either in terms of institutional or target groups costs or changing economic context. |
|  | D | Financial/economic sustainability is very questionable unless major changes are made. |
| 4.2 What is the level of ownership of the project by target groups and will it continue after the end of external support? |
|  | A | The JLCB and other relevant local structures are strongly involved in all stages of implementation and are committed to continue producing and using results. |
|  | B | Implementation is based in a good part on the JLCB and other relevant local structures, which are also somewhat involved in decision-making. Likeliness of sustainability is good, but there is room for improvement. |
|  | C | Project uses mainly ad-hoc arrangements and the JLCB and other relevant local structures to ensure sustainability. Continued results are not guaranteed. Corrective measures are needed. |
|  | D | Project depends completely on ad-hoc structures with no prospect of sustainability. Fundamental changes are needed to enable sustainability. |
| 4.3 What is the level of policy support provided and the degree of interaction between project and policy level? |
|  | A | Policy and institutions have been highly supportive of project and will continue to be so. |
|  | B | Policy and policy enforcing institutions have been generally supportive, or at least have not hindered the project, and are likely to continue to be so. |
|  | C | Project sustainability is limited due to lack of policy support. Corrective measures are needed. |
|  | D | Policies have been and likely will be in contradiction with the project. Fundamental changes needed to make project sustainable. |
| 4.4 How well is the project contributing to institutional and management capacity? |
|  | A | Project is embedded in institutional structures and contributed to improve the institutional and management capacity (even if this is not a explicit goal). |
|  | B | Project management is well embedded in institutional structures and has somewhat contributed to capacity building. Additional expertise might be required. Improvements in order to guarantee sustainability are possible. |
|  | C | Project relies too much on ad-hoc structures instead of institutions; capacity building has not been sufficient to fully ensure sustainability. Corrective measures are needed. |
|  | D | Project is relying on ad hoc and capacity transfer to existing institutions, which could guarantee sustainability, is unlikely unless fundamental changes are undertaken. |

Assign a final score to each criterion. If a monitoring criterion has been marked a 'C' or a 'D', measures have to be proposed, as part of the Action Plan (4.1)

| Criteria | Score |
| --- | --- |
| Relevance | A |
| Effectiveness | A |
| Sustainability | B |
| Efficiency | A |

## Output 1

Assess the likelihood of achieving the Output concerned and the dynamics surrounding the evolution of this Output.

### Analysis of progress made

| Output 1: Coordination/planning mechanisim in water resource management at provincial level improved |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Institutional needs analysis with strengths and weaknesses produced |  |  |  |  | INA report available | Institutional audit completed with numerous analysis and documents are available |
| Active coordination mechanisms set up and used to address identified problems |  |  |  |  | IWRM office establised | The IWRM office was set up. |
| Data on the existing and ongoing water projects are systematically collected and monitored |  |  |  |  |  | The collection is ongoing with the collaboration of DonRE. |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| A0102: Water resource data collection |  |  |  |  | The study on “investigation of exploitation and use of ground water and discharge of used water to the environment” is completed |
| A0103: Comprehensive Master Planning for drainage & wastewater around Phan Rang-Thap Cham city |  |  | X |  | To be complemented by the hydraulic studies to be carried out under the climate change program |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities contributing (still) to the achievement of the output (do not discuss activities as such?): | The activities are contributing substantially to the achievement of the output. |
| Progress made towards the achievement of the output (on the basis of indicators): | The project has provided good support to the local government in delivering an institutional audit and development of Institutional Development Strategy which resulted in the establishment of provincial IWRM office. |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | There is no unexpected results foreseen at this time. |

### Budget execution

| Activities A01 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 37,528EUR | 24,181EUR | 61,709EUR | 73,291EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | A |
| Sustainability | A |

## Output 2

### Analysis of progress made

| Output 2: Pubic service delivery improved through capacity development |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Capacity Development and Training Strategy produced and used |  |  |  |  | CD & Training Strategy availalble | Capacity building carried under this result is s the most influential part of the project. Ninh Thuan province has not benefitted from many ODA assisted projects, and the opportunities for targeted capacity building have been limited. Much of the training is transformative by nature, in other words it introduces new techniques or approaches to problem solving (for example introducing IWRM) |
| Training programmes produced and used |  |  |  |  |  | Training programmes were provided to the public servants from various provincial departments. Training evaluation was organised on completion of each training module. |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| A0201: PSD system improved through capacity development | X |  |  |  |  |
| A0202: English communication skill of the provincial key staff improved | x |  |  |  |  |
| A02.03 Capacity on public procurement and financial management improved. | x |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities contributing (still) to the achievement of the output (do not discuss activities as such?): | Qualified human resource is a key challenge in Ninh Thuan province. Both senior and junior public servants could not get access to, advanced technologies and knowledge or higher education or benefit from bilateral scholarship due to their limited English proficiency. Project Capacity Development activities continues to contribute to the long term capacity enhancement and HR development of the provincial government . |
| Progress made towards the achievement of the output (on the basis of indicators): | The potential impact of capacity building activities is great and far reaching, particularly in establishing horizontal linkages and improving coordination between institutional stakeholders. |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | There is no unexpected results envisaged at this time. |

### Budget execution

| Activities A02 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 103,512EUR | 239,776EUR | 343,289EUR | 203,081EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | A |
| Sustainability | A |

## Output 3

### Analysis of progress made

| Output 3: River Basin Management Capacity Improved |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| O Cam dam operational and providing flows as designed to river system and other dams |  |  |  |  |  | The revised cost estimation of O Cam dam exceeds the total project budget. PSC meeting no.4 agreed to replace construction of O Cam dam by construction of (i) Kenh Bac raw water supply system and (ii) wastewater treatment plant in Phuoc Dan town. In 2013, PSC approved replacement of Phase II of the Phuoc Dan drainage system which includes a waste water treatment plant by Kenh Nam raw water supply system. |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| 1Preparation of Tender Plan, Tendering document for construction of kenh nam raw water supply system | x |  |  |  |  |
| 2 Tendering for civil work contracts of Kenh Nam raw water supply system | x |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities (still) contributing to the achievement of the output (do not discuss activities as such)?: | The raw water supply system is expected to provided improved water service to the rural people in Ninh Phuoc and Ninh Hai districts. In addition, members of district’s Women’s Union and environmental motivators will benefit from the capacity development programs and be able to use the skills learned in other donor or government funded awareness and hygiene programs. Staff members of the O&M agency will benefit from capacity development in management, operations and maintenance of the completed facilities enabling them to undertake their work more effectively. |
| Progress made towards the achievement of the output (on the basis of indicators): | Tendering for civil work contracts of Kenh Bac raw water supply system is under preparation. |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | There is no unexpected results envisaged at this time. |

### Budget execution

| Activities A03 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 15,889EUR | 2,721,530EUR | 2,737,418EUR | 1,582,192EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | B |
| Sustainability | A |

## Output 4

### Analysis of progress made

| Output 4: Improved Health and Living Environment in Phuoc Dan |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Socio-economic baseline survey analysed |  |  |  |  |  | Baseline survey report completed. |
| Sanitation survey of all properties undertaken and analysed |  |  |  |  |  | Sanitation survey completed. |
| O&M agency established with mandate and staff |  |  |  |  |  | Upon a national consultation workshop, options for O&M models are being considered by local authorities. |
| Length of tertiary drain and laneway constructed |  |  |  |  |  | completed |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| 1 The studies of O&M model is in progress. Provincial authorities are considering Public Private Partnership in management of these water related infrastructure. |  | x |  |  |  |
| 2 The construction of tertiary drain and laneway is in good progress. Contractor is requested to speed up the progress to avoid delay during the coming rain season. | x |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities (still) contributing to the achievement of the output (do not discuss activities as such)?: | Activities continue to contribute to the project output. |
| Progress made towards the achievement of the output (on the basis of indicators): | The construction of tertiary drain and laneway, combined sewer networks completed. |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | There is no unexpected results envisaged at this time. |

### Budget execution

| Activities A04 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 1,790,701EUR | 186,973EUR | 1,977,674EUR | 366,326EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | A |
| Sustainability | A |

## Output 5

### Analysis of progress made

| Output 5: Improved Community Awareness and Infrastructure |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Regular awareness raising activities undertaken |  |  |  |  |  | Awareness raising activities provided to the community and school children as planned. |
| 500 septic tank loans arranged in first year of project, 2000 loans in 3 years |  |  |  |  |  | More than 600 households got access to the project septic tank micro credit funds. |
| Six improved school toilet facilities commissioned and operating |  |  |  |  |  | 07 new construction school toilets were handed over to the local schools. On public toilet was constructed for town market. |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| 1 Construction of the school toilets completed | x |  |  |  |  |
| 2 The septic tank loan is operational in the town of Phuoc Dan | x |  |  |  |  |
| 3 Awareness raising campaign is ongoing | x |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities (still) contributing to the achievement of the output (do not discuss activities as such)?: | The project activities generally contribute to the achievement of the output.. |
| Progress made towards the achievement of the output (on the basis of indicators): | The WCDU has a community development unit which is responsible for the baseline study, the Information, Education and Communication (IEC) strategy, production of IEC materials and training. IEC materials have been prepared for ethnic minority groups as well as for the majority Kinh population. The Women's Union in Phuoc Dan have successfully managed a revolving fund for householders to construct flush toilets and septic tanks. Hygiene extension activities have been linked to this activity. |
| Issues that arose, influencing factors (positive or negative): | Awareness and participation of both communities and authorities are the sensitive factors for the successful implementation of this project. In many development projects, the focus was given only to the communities and not much attention was given to raising awareness of the authorities at all levels. Achieving the later is more difficult than raising awareness of communities or service users. So, the successful factor is to equally focus on raising the “willingness to charge” and “willingness to pay”. |
| Unexpected results (positive or negative): | There is no unexpected results envisaged at this time. |

### Budget execution

| Activities A05 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 272,018EUR | 13,171EUR | 285,188EUR | -47,188EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | B |
| Sustainability | A |

## Output 6

### Analysis of progress made

| Output 6: Improved Living Environment in Khanh Hai |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Project orientation workshops held and all stakeholders aware of project scope and potential impacts |  |  |  |  |  | completed |
| O&M agency established with mandate and staff |  |  |  |  |  | Linked to the O&M model study in Result 4. For the time being DOC-IPMU is responsible for O&M |
| Drainage network commissioned and operating effectively – flooded area / depth and frequency reduced |  |  |  |  |  | Drainage network completed and is now operational. |
| Training used effectively in managing drainage systems |  |  |  |  |  | Training provided to the staff of IPMU and operation management staff |
| O&M agency receiving funds for O&M from customer surcharge charges |  |  |  |  |  | In progress |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| 1.Prepare and implement awareness raising and orientation workshop | x |  |  |  | . |
| 2. Construct new / improved existing trunk drainage to relieve flooding problems in accordance with combined sewer master plan | x |  |  |  | . |
| 3 Select management, operations & maintenance agency for drainage facilities in the town and provide capacity building to ensure effective management, O&M |  | x |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities (still) contributing to the achievement of the output (do not discuss activities as such)?: | The activities improved the living conditions of significant number of population in Khanh Hai district town through improved drainage and reduced flooding. |
| Progress made towards the achievement of the output (on the basis of indicators): | Activity completed |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | No unexpected result envisaged at this time. |

### Budget execution

| Activities A06 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 1,056,504EUR | 0 | 1,056,504EUR | 26,946EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | A |
| Sustainability | A |

## Output 7

### Analysis of progress made

| Output 7: Improved awareness on water use and established exchange networks with other projects |
| --- |
| Indicators | Baseline value | Progress year N-1 | Progress year N | Target year N | End Target | Comments |
| Awareness raising strategy developed |  |  |  |  |  | The strategy is in place and being implemented by the MCDU |
| Regular awareness raising campaigns carried out |  |  |  |  |  | Awareness raising activities campaigns carried out on regular basis in the town of Khanh Hai and Phuoc Dan. |
| Regular coordination meetings with MoNRE, MoHA, MPI and other relevant central agencies |  |  |  |  |  | MCDU takes initiatives in meeting MonRE (including the BTC CAPAS project), Moha and the relevant ministries in order to exchange lessons learned and sharing of knowledge. |
| Website functioning |  |  |  |  |  | The project website is updated on daily basis. |
| Learning networks with related projects established |  |  |  |  |  | Learning networks with related projects were established and maintained through online forum, exchange of visits and participation in thematic workshops. |
| Progress of main activities | Progress: | Comments (only if the value is C or D) |
|  | A | B | C | D |  |
| 1 Awareness raising on water use, hygiene and environmental issues | X |  |  |  |  |
| 2 Active exchange of information and experiences with central level authorities and other ODA projects in infrastructure, water management and governance | X |  |  |  |  |
| 3 Website is updated on daily basis | X |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| Analysis of progress made towards output: Analyse the dynamics between the activities and the probable achievement of the Output (see Results Report Guide). |
| Relation between activities and the Output. (how) Are activities (still) contributing to the achievement of the output (do not discuss activities as such)?: | The activities still contribute to the achievement of the output. Awareness of community and local management enhanced thanks to the project awareness activities and sharing of lesson learned with other projects and ministries. |
| Progress made towards the achievement of the output (on the basis of indicators): | The awareness raising strategy has been updated. Awareness raising campaigns were implemented in the project district towns, primary schools with the support from mass organisations including Vietnam Women’s Union,Youth Union and Farmer’s Federation. |
| Issues that arose, influencing factors (positive or negative): |  |
| Unexpected results (positive or negative): | There is no unexpected issued envisaged. |

### Budget execution

| Activities A07 Budget | Disbursed up to 31/12/2012 | Total disbursement in 2013 | Accumulated disbursement from project's start | Budget balance |
| --- | --- | --- | --- | --- |
|  | 31,583EUR | 5,512EUR | 37,095EUR | 32,975EUR |

### Quality criteria

| Criteria | Score |
| --- | --- |
| Efficiency | A |
| Effectiveness | A |
| Sustainability | A |

# Transversal Themes

Explain how the intervention has taken into account Transversal Themes.

## Gender

The participation of women in water management and awareness raising activities is particularly important. The revolving fund for improvements to household sanitary facilities in Phuoc Dan has been successfully run by the Women's Union: most of the hygiene awareness raising activities has been carried out by women, for women.

Ethnic minorities have benefited from the project. A large proportion of the beneficiaries of the Kenh Bac raw water supply are from ethnic minorities.

## Environment

With the exception of minor negative impacts during construction, the investment activities are all aimed at environmental improvements – reducing flooding, reducing groundwater accessions from wastewater, improved domestic water supply.

The capacity building activities are generally aimed at improved management of water resources.

Awareness raising activities linked to the sanitation improvements especially those directed at schoolchildren have a positive impact on hygiene behaviour, and a consequent reduction in water related diseases.

## Child rights

Children are particularly vulnerable to water related diseases, and poor hygiene. The project has targeted children at 7 schools where new toilets have been constructed, and children have learned improved hygiene behaviour. Children will of course be among the beneficiaries of the improved sanitation in Phuoc dan and the improved water supply at KenhBac.

# Steering and Learning

## Action Plan

On the basis of the data and analysis above, formulate actions to be taken (/decisions to be taken) These can be strategic and/or operational.

| Action plan | Source | Actor | Deadline |
| --- | --- | --- | --- |
| Description of the action/decision to be taken | The sub-chapter to which the action refers (e.g. 2.4) | The person responsible for taking the decision/taking action | e.g. Q1, Q2, Q3 or Q4 of year N+1 |

## Lessons Learned

Capture important Lessons Learned from the intervention’s experience. Lessons Learned are new insights that must remain in the institutional memory of BTC and partners. The lessons learned can be drawn from activities, outputs, outcome (or a combination of levels or any other aspect of the intervention and its environment).

| Lessons learned | Target audience |
| --- | --- |
| The application of the NEX modality has contributed towards capacity building at the provincial level, particularly at the MCDU. Specific training activities have been arranged to support project management (procurement, M&E, logical frameworks). | MPI, PPC, RR, HQ |
| Extensive capacity building carried out under the project has enabled the MCDU to carry out its functions adequately. The problems experienced in coordinating the IPMU and APMU are institutional and are not as a result of low capacity at the MCDU. Following the re-allocation of budget from O Cam dam to the Kenh Bac raw water supply, the PSC made MCDU directly responsible for implementation of this activity. The MCDU has been able to mobilise external technical resources, but Vietnamese cost norms are restrictive. | PPC, RR, HQ, MCDU |

# Annexes

## Original Logical framework

Include the original Logical framework

## Updated Logical framework

The original logical framework shall be updated in 2014 to accommodate the changes which were approved by Steering Committee in 2013.

## MoRe Results at a glance

| Logical framework’s results or indicators modified in last 12 months? | Not applicable |
| --- | --- |
| Baseline Report registered on PIT? |  |
| Planning MTR | Completed in 2013 |
| Planning ETR |  |
| Backstopping missions since 01/01/2013 | one backstopping mission by Benoit Legrand |

## “Budget versus current (y – m)” Report

See the Annex

## Resources

In this optional annex, interventions should mention any material on the effects of the intervention on the beneficiaries that is available. Material that uses methods that focuses on the beneficiaries is highly appreciated (“story telling”, …). Also indicate whether audio-visual material, studies, capitalisation reports or (scientific) publications which highlight the effects of the intervention on the beneficiaries, has been produced and is available.

## Decisions taken by the JLCB and follow-up

Provide an overview of the important strategic decisions taken by the JLCB and the follow-up of those decisions.

| Decision to take |  |  |  |  | Action |  |  | Follow-up |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decision to take | Period of identification | Timing | Source | Actor | Action(s) | Resp. | Deadline | Progress | Status |

# Footnotes

Impact is a synonym for global objective, Outcome is a synonym for specific objective, output is a synonym for result

A = Very good performance, B = Good performance, C = Weak performance, D = problematic

Name and Signature

Name and Signature

In this document: Impact is a synonym for global objective, Outcome is a synonym for specific objective, output is a synonym for result

Depending on the number of indicators, and depending on the number of main activities, rows should obviously be added/deleted.

Depending on the age of the project, columns should be added for the values of the preceding years (if applicable), in order for progress to be assessed against the value of the preceding year. By reporting cumulatively, the progress made in the reporting period can be determined in a precise way.

Do not write anything below the table. Comments are only allowed in the table.

Use the formulation of the outcome as mentioned in the logical framework (DTF) or the last version of the logical framework that was validated by the JLCB.

Use the indicators as shown in the logical framework

The value of the indicator at time 0. Refers to the value of the indicators at the beginning of the intervention

The actual value of the indicator at the end of year N-1

The actual value of the indicator at the end of year N. If the value has not changed since the baseline or since the previous year, this value should be repeated.

The target value at the end of year N

The target value at the end of the intervention

Comments about progress realised, namely assessment of the achieved value of the indicator at the end of year N compared to the “baseline” values (time 0) and/or the value of the preceding year, and compared to the expected intermediate value for year N. If the intermediate value is not available, the end target will be the reference. Comments should be limited to a minimum.

Limit yourself to Development Risks, Reputational Risks

The template accommodates up to 3 Outputs (chapters 2.2, 2.3, 2.4). If the intervention has more outputs, simply copy and paste additional output chapters. If the intervention has less than 3 outputs, simply delete the obsolete chapters)

A:	The activities are ahead of schedule

B	The activities are on schedule

C 	The activities are delayed, corrective measures are required.

D 	The activities are seriously delayed (more than 6 months). Substantial corrective measures are required.

If the Logical Framework contains more than three Outputs, copy-paste the 2.4 chapter and create 2.6 for Output 4 , 2.7 for Output 5, etc.

If the Logical Framework contains more than three Outputs, copy-paste the 2.4 chapter and create 2.6 for Output 4 , 2.7 for Output 5, etc.

If the Logical Framework contains more than three Outputs, copy-paste the 2.4 chapter and create 2.6 for Output 4 , 2.7 for Output 5, etc.

If the Logical Framework contains more than three Outputs, copy-paste the 2.4 chapter and create 2.6 for Output 4 , 2.7 for Output 5, etc.

If the Logical Framework contains more than three Outputs, copy-paste the 2.4 chapter and create 2.6 for Output 4 , 2.7 for Output 5, etc.

# Text boxes

Insert partner logo here